Parks & Recreation Advisory Committee – 2008 – 2009 Work Plan Chairperson: Vacant

Committee:, Dana Christiansen, Sheila Gerbarg, Rick Giamanco, Bonnie Hamilton, Susan Juergensmeir,  Fred Menzer,  Sue Peterson, Barb Richard, Mary Forsythe (council member), Susan Fairweather (staff), Devin Granbery (town manager), Eric Holgerson (staff)

Approved by Town Manager ____________________________, (date)________________________

Approved by Town Council: ____________________________, (date)________________________

Section 1.

Special Areas of Emphasis

| Title and Description | Committee Lead & Commitment | Staff Commitment | Time Frame | Meets Council Goal(s) or adopted plan(s) | Status /date |
| --- | --- | --- | --- | --- | --- |
| - Budget Priorities: Marina Park parking lot reorientation, additional small picnic shelters, and restrooms near Pointe Dillon Deliverable: Recommendations for budget priorities | All Committee Members | Dan Burroughs Eric Holgerson Susan Fairweather | Start : Summer 08 Install: Summer/Fall 09 | JJR- Marina Park Master Plan | In process. |

| 1.2 Invasive Species Awareness Program; Work with SC on creating ongoing invasive species awareness campaign in Dillon, head up and organize TOD citizens in weed pulls Deliverable: Organized volunteer effort to reduce and eliminate invasive species in TOD parks | Committee lead – Barb Richard | Susan Fairweather Steve Arendt | Start: Spring 09 | Parks and Recreation Master Plan: action item: 5.6 | Completed For 2009 |
| --- | --- | --- | --- | --- | --- |
| 1.3 Develop trust program for trees, benches and pavers Deliverable: Guidelines and policies to implement the trust program | Committee leads – Marti Korthase Sue Peterson | Susan Fairweather Scott O’Brien | Start: Winter 08-09 | Parks and Recreation Master Plan: action item 9.2.5 | Forestry plan completed 9-09, Meet with Public Works to coordinate efforts |
| 1.4 Develop a signage program for wayfinding and park identity Deliverable: Identification of sign locations and needs | Committee leads– Susan Juergensmeir Barb Richard Fred Menzer | Susan Fairweather | Start: Fall 09 | Parks and Recreation Master Plan: action item 4.3.2 | On hold for master planning in TOD 9-09 |

| 1.5 Create strategy to open concession stand on regular schedule to service Marina Park Deliverable: Recommendations for concession stand accessibility and use | Committee lead – | Susan Fairweather | Start: Fall/Winter 08 | Parks and Recreation Master Plan: action item 9.2.7 | Test period for summer 09 complete. PRAC assessing for 2010 |
| --- | --- | --- | --- | --- | --- |

Section 2.

Routine Work Items

| Title and Description | Committee Lead & Commitment | Staff Commitment | Time Frame | Meets Council Goal(s) or adopted plan(s) | Status/date |
| --- | --- | --- | --- | --- | --- |
| 2.1 Monthly PRAC Meetings: Members attend and participate in monthly meeting agenda items. Deliverable: Meeting minutes | Barb Richard- Vice Chair | Susan Fairweather Other Staff as needed | First Mondays of each month, unless noted otherwise, 5:30pm – 7:00pm |  |  |

| 2.2 Review Council adopted plans: Park & Rec Master Plan Comprehensive Plan DERAC Plan Deliverable: Committee members have necessary background in understanding vision for parks and recreation in Dillon as adopted by Town Council. | Entire Committee |  | :30 - :45 minutes each scheduled meeting until complete. Start June 08 |  | In process. |
| --- | --- | --- | --- | --- | --- |
| 2.3 Annual Parks Tour Deliverable: PRAC members awareness TOD park assets | Entire Committee | Susan Fairweather |  |  |  |